STATEMENT OF WORK No. 01 [Gold’s Gym]

This Statement of Work No. 01 (“SOW No. 01”), effective as of December ___, 2025 (the “SOW No. 01 Effective Date”), by and between StackHack Labs, LLC (the “Company”) and RSG Group USA, Inc. d/b/a Gold’s Gym (the “Client” or “Gold’s Gym”), is executed pursuant to and as part of that certain Master Services Agreement, dated as of December__, 2025, by and between Company and Client (as may be amended, supplemented, or otherwise modified from time to time, the “Agreement All capitalized terms used but not defined herein shall be the meaning ascribed thereto in the Agreement.  Each of Company and Client may be referred to herein as a “Party” and collectively as the “Parties”. Company and Client agree as follows:

- Project Overview. This SOW No. 1 governs the first phase in a multi-phase strategic engagement (the “Engagement”)  designed to provide guidance and support Gold’s Gym as an independent voice in developing a best-in-class Technology Stack within the back-end office with a focus on a unified system for company and franchise operations that empowers business objectives and scale the business operations and systems with the right tools, integrations and back-office support.   The Company’s role is to ensure that technology decisions align with business objectives and to develop a comprehensive and unified system and stack for the future of Gold’s Gym.  The Engagement will start with this SOW No. 01 for Phase 0, the Audit and Discovery phase. The Parties intend to break down the Engagement into up to 7 phases as outlined in _ C attached hereto.  Each phase will require a separate SOW executed by the Parties.  Nothing in this SOW No. 1 shall be construed to require or obligate the Parties to engage in further Phases if the Agreement or this SOW No. 1 is terminated for any reason.

- Overview of Services. During the SOW No. 01 Term (defined below), each of the Company and Client will be responsible for the following Services, as follows:

  - Company shall provide general advisory services to the Client in relation to Client’s Technology Stack and relatable topics.

  - Company will provide Services set forth in this SOW No. 01 and as further set out  in Appendix A attached hereto. Company shall  provide the Work Product as set forth herein and in any Appendix hereto, including but not limited to a presentation of the findings, recommendations and key decisions to Client.

  - The Client shall appoint one Client representative as a primary point of contact and this person shall be reasonably available to the Company.  A delay in communication and execution of request may result in a delay in the timelines and the Company’s Performance of Services outlined in section 2 of the MSA.

  - Client shall lead and direct the work and services associated with external contacts such as third party franchisees of Client’s affiliate,, Client  vendors .

  - Any required technology, systems or analysis required for the completion of the Services shall be supplied by the Client. The Parties will collaborate on the best solution, with recommendations from the Company.

  - The Client will regularly connect and schedule meetings with the Company .

  - Company will provide ongoing visibility into work progress, together with regular status updates.

  - Company will maintain clear, timely communication, including timely response (within 2 business days) to Client inquiries. For avoidance of doubt, federal and state holidays are not business days.  Company will have up to an additional 5 business days to respond in the event the responding party is out on vacation or personal time.

- Team Resources. The Company may include the following team members based on the project scope and requirements.  The specific team members involved may vary throughout the project lifecycle and the Company reserves the right to determine, at its sole discretion, the appropriate involvement of team members based on the nature of the requirements.  Client may request the removal of any client-facing personnel assigned to the Services for reasonable cause, which shall be limited to (i) material failure to perform the Services in accordance with this SOW (ii) violation of applicable law or Client’s written, generally applicable policies provided to Company in advance, or (iii) conduct that is objectively and materially inconsistent with professional standards. Any removal request shall be made in good faith and shall not be arbitrary, retaliatory, or discriminatory. Except in the case of gross misconduct or violation of applicable law, upon receipt of a removal request, Company agrees to promptly review the request, will have a 30-day period within which to cure, and shall have the right acting reasonably, to accept or reject the request based on the facts and circumstances.

  - Senior Partner(s)

  - Business Analyst

  - Technical Lead

  - Developer(s)

  - Administrative

Additional roles may be utilized by the Company per the terms of this SOW, including as outlined in Appendix B.  If any of these roles are not included in this SOW, the Client shall approve the role and rate prior to engagement.

- Deliverables/Work Product. The defined Work Product is for the Client Phase 0 Audit and Discovery phase.  The Audit and Discovery report (the “Deck”) shall include the following findings and recommendations:

  - Onsite Audit Reports

  - Gold’s Gym Survey Support

  - Stakeholder Interviews

  - Technology Stack Audit

  - Business Process Review

  - Dashboard / KPI

  - Phase 1 – 7 Plans

Company shall be available for general advisory and support on key decisions during SOW No. 01.

- Timelines.  The timelines provided below are estimates and have contingencies.  Certain aspects may change based on other circumstances or lack of Client availability or delays on the collection of information.

  - The project will kick off on the SOW No. 01 Effective Date and payment of the deposit referenced in Section 7.

  - The estimated timeline for this SOW No. 01, as set forth in Appendix A is 4-6 weeks (not including holiday weeks) with an estimated contingency of 2 weeks from the Effective Date of the SOW No. 01.  The target is to complete the project and provide the Work Product prior to the end of January 2026 and both Parties will collaborate on mutually agreeable dates.

- Term.  The term of this SOW No. 01 shall commence on the SOW No. 01 Effective Date and shall remain effective on a month-to-month basis until all the Company obligations hereunder have been fulfilled or until sooner terminated in accordance with this paragraph.  This SOW No, 01 may be terminated upon 30 days’ notice by either Party for any reason, or for the material breach by the other Party of its obligations hereunder, where such breach continues for a period of fifteen (15) days after the breaching Party receives written notice of the breach.

- Fees and Payment Terms. This SOW No. 01 is a fixed bid and scoped project.  In consideration of the Services and Work Product to be provided pursuant to this SOW No. 01, Client shall pay the Company a fixed bid scope of $37,500.  This fixed bid does not include relatable expenses, travel or onsite days at the Client office which may be added on a mutually agreed basis, per the terms of paragraph 8e.

Upon execution of this SOW No. 01 by the Parties, the Client shall pay to Company a fifty percent (50%) deposit ($18,750) on the total bid for this SOW No. 01.  The remaining 50% balance shall be paid at the delivery of the Work Product per the terms of this SOW No. 01.

- Additional Expenses. This fixed bid does not include relatable expenses for travel, lodging, transportation, MEI, day rates or onsite days at the Client office or on site at Client clubs.  The Company will obtain written approval from Client prior to incurring any out of pocket expenses related to the Services under this SOW No. 01 and will use commercially reasonable efforts to limit expenses.  which may be added on a mutually agreed basis.  All non-covered expenses will be supplied to the Client for approval in electronic format and may include but not be limited to flights, hotels, travel, MEI, day rates and other relatable costs.

Any additional authorized expenses incurred under this Section 8 during the SOW No. 01 Term shall be invoiced and paid within 14 days of submission with appropriate backup.  Any late payment may accrue interest at the higher of 1% per month or the highest rate permissible under applicable law.  The Company may suspend Services under this SOW No. 01 if undisputed amounts owed are not paid after written notice from Company to Client and 30 days to cure.

IN WITNESS WHEREOF, the parties hereto have executed this Statement of Work No. 01 as of the SOW No. 01 Effective Date.

| StackHack Labs, LLC By: _______________________ Name: Title: Date: | CLIENT RSG Group USA, Inc. d/b/a Gold’s Gym By:________________________ Name: Title: Date: |
| --- | --- |

APPENDIX A

Categories

The Services and Work Product shall follow the categories outlined below.  The Company will follow a work plan that covers each one of these Categories (i. – xi).  These categories of work shall inform the Deck.

| i. | Internal Alignment and Planning | Team Meetings, Documents and Knowledge Transfer |
| --- | --- | --- |
| ii. | Gold’s Gyms Site Visits (locally) | Onsite Audits, Staff Conversations and Exploration |
| iii. | Franchisee Surveys (3 Areas) | Support Development; Tech, Business Process, KPI’s |
| iv. | Stakeholder Interviews (Client) | Meet with Key Team Members and 1:1 Interviews |
| v. | Technology Stack Audit | Review and Access All Systems and Mapping of Stack |
| vi. | Business Process & System Audit | Review Org Chart, Roles, Identify Gaps and Workflows |
| vii. | Executive Level Data & KPIs | Look at Dashboard/KPI’s and Define Strategic Questions |
| viii. | Franchisor Engagement & Mtgs | Interviews, Ecosystem, Corp vs Franchisee, Operations |
| ix. | Compliance and Risk Analysis | Data Privacy, Risk Review and Outstanding Compliance |
| x. | Phase one – seven planning | Roadmap, Timelines, Resourcing To Complete Phases |
| xi. | Deliverable Packaging ¦ Deck | Prepare Scopes, Team Meetings and General Advisory |

These Categories are broken down into phases with various Team Resources as stated in this SOW No 01 Appendix C.

APPENDIX B

Roles

The Company may supply any of the following roles in the execution of the Services.  These roles may be engaged on an ad-hoc basis by the Client at Client’s prior request and billed at the listed rate.  If the SOW Fee is a fixed bid, however, then these rates shall not apply unless a change order for such work is executed.

| CATEGORY | ROLE | HOURLY RATE | DAY RATE |
| --- | --- | --- | --- |
| Project Management | Product Manager | 125.00 | 1,000 |
| Project Management | Project Manager | 100.00 | 800 |
| Project Management | Business Analyst | 125.00 | 1,000 |
| Software Engineering | Solutions Architecture | 175.00 | 1,400 |
| Software Engineering | Developer(s) | 90.00 – 150.00 | 720 – 1,200 |
| Software Engineering | Data Scientist | 150.00 | 1,200 |
| Other Engineering | Technical Lead | 150.00 | 1,200 |
| Other Engineering | DevOps Engineer | 100.00 | 1,000 |
| Other Engineering | QA Engineer | 90.00 | 720 |
| Executive Leadership | VP/Director Level | 175.00 | 1,400 |
| Executive Leadership | Executive/C-Level, Starts at | 250.00 | 2,000 |
| Executive Assistant | Executive Assistant | 100.00 | 800 |

These Categories are broken down into phases with various Team Resources as stated in the SOW No 01 Appendix C.

APPENDIX C

Engagement Phases

This is a high-level breakdown, with estimate, of the Engagement phases to fully develop and implement the Client Technology Stack.  These timelines, work and Work Product deliverables are all good faith estimates and not final commitments and only used for general planning & discussion.  The Phase 0 Audit will help the Company refine the timeline, work and Work Product into a more formal work plan.  SOW No. 01 governs only Services to be provided under Phase 0.

Phase 0 — Audit & Discovery (4–6 weeks) + 2 Week Contingency
Work: knowledge transfer, stakeholder interviews, surveys, current-state stack & data review, pain-point mapping, risk & dependency register.
Work Product Deliverables: Current-State Map, Gap/Risk Report, Leadership Decision List.

Phase 1 — Decisions & Strategy (4–6 weeks)
Work: architectural guardrails, “system of one” principles, data-first & AI-readiness strategy, governance, franchise policies (required vs. optional), KPI tree.
Deliverables: Gold’s Gym Strategy & Playbook (signed off).

Phase 2 — Architecture & Blueprint (4–6 weeks)
Work: target architecture, data model, integration topology, identity/permissions, reporting layer, AI enablement points, implementation wave plan.
Deliverables: Architecture Blueprint & Implementation Plan.

Phase 3 — Resourcing, RFPs & Vendor Selection (6-8 weeks)
Work: RFPs, scorecards, bake-offs/POCs, commercials, SLAs, timeline & responsibility matrix (RACI), budget envelope.
Deliverables: Vendor Selections + Resource Plan + Master Timeline.

Phase 4 — Implementation Oversight (initial 16–24 weeks)
Work: PMO/advisory, backlog hygiene, cutover/runbooks, data migration oversight, security & compliance checks, reporting pack stand-up.
Deliverables: Systems live for corporate clubs; onboarding-ready.

Phase 5 — Beta with Corporate Clubs (6 - 12 weeks)
Work: pilot configuration, SOP draft/iterate, training, NPS/operational metrics, fix/finish list, acceptance criteria validation.
Deliverables: Pilot Report, Finalized SOPs, Go/No-Go.

Phase 6 — Franchisee Rollout & Onboarding (12–24 weeks)
Work: rollout playbook, enablement/training content, tiered support, data checks, required vs. opt-in system packaging/pricing guidance, governance cadence.
Deliverables: Rollout Factory + Training Assets + Adoption Dashboards.

Phase 7 — Ongoing Advisory & Governance (Monthly)
Work: steering committee, roadmap refresh, vendor performance management, data/AI use-case incubation, franchise feedback loop.
Deliverables: Monthly scorecards & roadmap updates.