# Gold’s Gym Executive Discovery Session

Dates: March 31 - April 1, 2026 Company: StackHack Labs Total Duration: ~12 hours (4h Day 1 + 8h Day 2)

## 3 Categories of Discovery

- Strategic Questions — Vision, business model, technology direction

- Personas & Member Journeys — Who are the users? What are their experiences?

- Consumer Experience Tech | Vendors — Current stack, gaps, build vs. buy

Flow: Strategy sets the foundation. Personas emerge from strategy. Journeys bring personas to life. Vendor decisions follow from journey gaps. Never reverse this order.

## Participants

| Name | Role |
| --- | --- |
| Brad | Gold’s Gym — CEO |
| Danny | Gold’s Gym — CEO |
| Robbie | Gold’s Gym — TBD |
| Ryan | Gold’s Gym — CTO |
| Rick | Gold’s Gym — IT Lead |
| Mike | StackHack Labs — Facilitator |
| Matt | StackHack Labs — Technical Facilitator |

## Day 1 — Half Day (March 31, 1:00 PM - 5:00 PM)

### Block 1: Strategic Vision (1:00 - 3:15, ~2h 15m)

Strategy sets the foundation for everything downstream — personas, journeys, vendor decisions all flow from these answers.

#### Brand & Offering (1:00 - 1:45, 45 min)

| # | Question | Lead |
| --- | --- | --- |
| 1 | What is the Gold’s Gym of the future — amenities, offerings, and positioning? | Brad, Danny |
| 2 | How will Wellness & Precision Health be handled in the model? | Brad, Danny |

Objective: Define the brand vision that member personas and journeys will be built around.

#### Business Model & Operations (1:45 - 2:30, 45 min)

| # | Question | Lead |
| --- | --- | --- |
| 3 | How will Gold’s Gym corporate be operated vs. the franchisor services and resources? | Brad, Danny |
| 4 | How do you want to handle franchisee revenues — join online fees, tech fees, etc.? | Brad, Danny |
| 5 | Do you want to offer franchisee support services all for free, or also paid services / partner network? | Brad, Danny |
| 6 | What is the budget range for this assemble / hybrid model? | Brad, Danny |

Objective: Understand the economic model that shapes what gets built vs. bought and how franchisees interact with the platform.

#### Technology & Scale (2:30 - 3:15, 45 min)

| # | Question | Lead |
| --- | --- | --- |
| 7 | What is your view on AI — operations only, or also product / member-facing? | Brad, Danny |
| 8 | Who owns product for this customer experience (horizontal ownership)? | Brad, Danny |
| 9 | Should this take into account international requirements? | Brad, Danny |

Objective: Clarify the technology philosophy and organizational ownership that will shape platform architecture and vendor selection.

### Break (3:15 - 3:30, 15 min)

### Block 2: Member Persona Identification (3:30 - 5:00, ~1.5 hrs)

Using the strategic direction from Block 1, identify and define the member personas that matter for Gold’s Gym.

Format: Facilitator brings reference personas from user-story-mapping.md as prompts, but the room defines what’s real for Gold’s.

#### Activities

- Brainstorm all member types that will interact with the Gold’s brand (15 min)

- Cluster and name primary personas — expect 4-8 (20 min)

- Define each persona — goals, frustrations, primary channels, lifecycle stage (30 min)

- Flag personas that need full journey mapping on Day 2 (15 min)

- Wrap-up — confirm persona set, note any open questions (10 min)

#### Reference Personas (starting point, not prescriptive)

These come from the platform’s user-story-mapping exercise. The room may combine, split, rename, or add to these:

- Prospective Member (researching, comparing, joining)

- Active Member (daily gym use, classes, training)

- At-Risk / Lapsed Member (declining engagement, reactivation)

- Family Account Holder (dependents, Kids Club, family billing)

- Guest / Day Pass User (trial visits, referred by member)

#### Day 1 Deliverable

Validated strategic direction + named member persona set ready for journey mapping on Day 2.

## Day 2 — Full Day (April 1, 9:00 AM - 5:00 PM)

### Block 3: Member Journey Mapping (9:00 - 12:30, ~3.5 hrs)

The bulk of Day 2. Map high-level journeys for each persona identified on Day 1. This block is expected to produce 6+ journeys — the specific journeys emerge from Day 1 strategy and personas, but examples of what may surface:

| Example Journey | Description |
| --- | --- |
| Discover & Join | Prospect hears about Gold’s → researches → tours → signs up |
| Daily Gym Visit | Member arrives → checks in → works out → leaves |
| Buy Something | eComm purchases, in-gym retail, PT packages, add-on services |
| Use Premium Amenities | Recovery room, group fitness classes, Kids Club, pool |
| Get Help / Resolve an Issue | Member has a problem → contacts support → resolution |
| I’m Losing Interest | Declining visits → outreach triggers → AI/human intervention → decision |
| Manage My Account | Billing, freeze, cancel, upgrade, payment updates |
| Family Experience | Add dependents, Kids Club booking, family billing, check-in |

#### For Each Journey, Capture:

- Key touchpoints — what happens at each step?

- Channels — app, web, in-person, AI agent, phone, SMS?

- Pain points — where does friction exist today?

- Opportunities — where can AI/automation add value?

- Open questions — what do we need to validate with real users?

#### Schedule

| Time | Activity |
| --- | --- |
| 9:00 - 10:30 | Journey mapping (first set) |
| 10:30 - 10:45 | Break |
| 10:45 - 12:30 | Journey mapping (remaining journeys) |

### Lunch (12:30 - 1:30)

### Block 4: Franchisee Personas & Journeys (1:30 - 2:15, 45 min)

Two franchisee personas, high-level journeys for each.

#### Prospective Franchisee (~20 min)

Journey: Awareness → Research → Qualification → FDD Review → Signing

- What information do franchise prospects need at each stage?

- What does the sales cycle look like (timeline, touchpoints)?

- Where does AI play a role in qualification and nurturing?

- What’s the handoff from AI to human in the franchise sales process?

#### Existing Franchisee (~25 min)

Journey: Onboarding → Daily Operations → Corporate Support → Growth / Expansion

- What tools, reporting, and services do franchisees need from corporate?

- How do franchisees interact with the platform day-to-day?

- What support requests are most common?

- What does the path from single-unit to multi-unit look like?

### Break (2:15 - 2:30, 15 min)

### Block 5: Consumer Experience Vendor Stack (2:30 - 4:00, 90 min)

Informed by Day 1 strategy and Day 2 journey maps — now we know what capabilities are needed.

#### Activities

- Inventory current vendor / tech stack — what’s in place today? (20 min)

- Gap analysis — map journey touchpoints to current capabilities, identify gaps (25 min)

- Build vs. buy vs. integrate — decisions for key capabilities (25 min)

- Vendor demos & meetings — identify vendors to schedule meetings with (10 min)

- Access requests — request access to existing technology stack for evaluation (10 min)

### Block 6: Recap & Next Steps (4:15 - 5:00, 45 min)

This is a lean close — not a prioritization exercise. Prioritization happens later when journeys are broken into user stories with domain experts.

#### Activities

- Recap strategic decisions from Day 1 (5 min)

- Recap personas and journeys mapped on Day 2 (10 min)

- Open questions — identify items needing follow-up research (10 min)

- Action items — assign owners for vendor meetings, access requests, follow-ups (10 min)

- Define next phase — journey-to-user-story breakdown sessions (separate meetings with domain experts, not executives) (5 min)

- Set follow-up schedule — meeting cadence and timeline (5 min)

## Facilitator Prep

### Reference Materials

- user-story-mapping.md — Full persona inventory (15 personas), user story inventory by persona (built/roadmapped/prognosticated status), recommended discovery session structure, key questions per session type, mobile app feature tiers, and backend readiness matrix. Use as a reference checklist during Blocks 2-4, not as a script.

### Pre-Session Checklist

- Print or display reference personas from user-story-mapping.md for Block 2

- Prepare blank journey mapping templates (physical or digital whiteboard)

- Have sticky notes / cards ready for journey touchpoint capture

- Prepare timer for keeping blocks on schedule

- Bring copies of the 9 strategic questions for Block 1

### Key Facilitation Notes

- Block 1: Let conversation flow naturally within each theme. The 9 questions are starting points, not a rigid script. If a question sparks deeper discussion, follow it.

- Block 2: Bring the reference personas as prompts but let the room define what’s real for Gold’s. They may combine, split, or rename personas. The goal is their persona set, not ours.

- Block 3: This is the largest block for a reason — don’t rush it. If a journey opens up unexpected territory, explore it. Better to deeply map 6 journeys than superficially cover 10.

- Block 4: Keep franchisee journeys high-level. These are executive-level paths, not system-level user stories.

- Block 5: Vendor discussion should reference specific journey gaps identified in Blocks 3-4. Avoid abstract vendor evaluation.

- Block 6: Resist the urge to prioritize or scope. The goal is clean capture and clear next steps, not decisions about what to build first.